# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 1 | COVERED DATE: April 4 - 10, 2026 |

FOCUS: Establish the initial SealGuard web and security prototype. - Built the first HTML, JavaScript, and CSS interface and organized the Git repository. - Scaffolded the Django project with contract models, upload and list views, authentication pages, and migrations. - Added SHA-256 canonical fingerprinting, AES-256-CBC encryption, an LSB seal prototype, verification, and deletion flows. TECHNICAL OUTCOME: A working local prototype could enroll, secure, list, and verify PDF contracts. ISSUE AND RESPONSE: Rapid file uploads created an uneven structure, so the next sprint focused on consolidation. MANUSCRIPT ALIGNMENT: Planning, design, and the Encryption and Verification and Document Management modules. NEXT STEP: Consolidate the project and strengthen key handling.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 2 | COVERED DATE: April 11 - 18, 2026 |

FOCUS: Consolidate the Django prototype and strengthen cryptographic key protection. - Moved the functional application into the repository root so settings, routes, models, and templates shared one structure. - Added HMAC-SHA256 integrity data and RSA-wrapped AES keys through new contract fields and migrations. - Retained upload, encryption, verification, and authentication behavior while updating setup documentation. TECHNICAL OUTCOME: The prototype used layered hashing, symmetric encryption, integrity checking, and key wrapping. ISSUE AND RESPONSE: Duplicate project trees risked divergence; one primary application layout was established. MANUSCRIPT ALIGNMENT: Three-layer encryption design, hybrid cryptography, and secure Django implementation. NEXT STEP: Extend verification to printed or scanned copies.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 3 | COVERED DATE: May 18 - 23, 2026 |

FOCUS: Develop the first physical-document verification workflow. - Added a physical verification page and expanded PDF processing for seals, QR data, and embedded metadata. - Stored the original fingerprint separately so the system could distinguish source content from the sealed output. - Refined public verification logic and documented how to stop and restart the local development server. TECHNICAL OUTCOME: The system gained an early bridge between digital records and printed-document checking. ISSUE AND RESPONSE: Seal stamping changes PDF bytes; separate original and sealed fingerprints clarified comparison logic. MANUSCRIPT ALIGNMENT: Scanning interface, steganographic extraction, AES decryption, and result display. NEXT STEP: Integrate the security workflow with the final interface.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 4 | COVERED DATE: June 8 - 13, 2026 |

FOCUS: Integrate the SealGuard user interface with the Django application. - Built improved login, dashboard, and public verification screens from the earlier static interface. - Converted the visual design into reusable Django templates for upload, contract list, verification, and physical verification. - Expanded PDF encryption and verification utilities and documented setup, administrator access, and the known LSB concern. TECHNICAL OUTCOME: The security functions became accessible through a consistent branded web workflow. ISSUE AND RESPONSE: Static mockups and backend pages differed; shared templates aligned behavior and presentation. MANUSCRIPT ALIGNMENT: Web administrative system, public verification interface, and Agile prototype refinement. NEXT STEP: Clean the repository and make setup reproducible.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 5 | COVERED DATE: June 14 - 20, 2026 |

FOCUS: Reorganize the repository and document a reproducible development environment. - Revised the README to explain SealGuard features, installation, key generation, media folders, migrations, and local use. - Added the Python dependency list required to reproduce the Django, PDF, image, QR, and cryptographic environment. - Removed obsolete duplicate project directories and restored one canonical application tree. TECHNICAL OUTCOME: New developers could identify the required packages and the intended project entry point. ISSUE AND RESPONSE: Earlier uploads duplicated application folders; repository cleanup reduced maintenance risk. MANUSCRIPT ALIGNMENT: Development and coding practices, GitHub version control, and modular Django implementation. NEXT STEP: Address privacy, encryption, and document metadata defects.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 6 | COVERED DATE: June 22 - 28, 2026 |

FOCUS: Correct security and document-record defects discovered during integration. - Removed exposed private information from the repository and its history, then tightened sensitive-file handling. - Corrected encryption behavior and prevented duplicate document records from appearing unexpectedly. - Added contract creation date, modification date, recipient, visibility, status, and related metadata fields. TECHNICAL OUTCOME: Contract records became safer to handle and more useful for administrative tracking. ISSUE AND RESPONSE: Security leakage and duplicate records were treated as release-blocking defects and corrected. MANUSCRIPT ALIGNMENT: Confidentiality, data integrity, structured presentation, and secure document management. NEXT STEP: Improve list usability and add an accountable audit trail.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 7 | COVERED DATE: July 6 - 12, 2026 |

FOCUS: Improve contract retrieval and establish activity monitoring. - Redesigned the contracts list for clearer document status, metadata, actions, and day-to-day navigation. - Added the AuditLog model and dashboard activity records for document and user operations. - Connected interface actions to chronological records that support later filtering and reporting. TECHNICAL OUTCOME: Administrators gained a clearer working list and traceable records of system activity. ISSUE AND RESPONSE: Document actions were difficult to review after the fact; persistent activity logs added accountability. MANUSCRIPT ALIGNMENT: Report Dashboard, audit trail, accountability, search, and document retrieval. NEXT STEP: Refine navigation and visual consistency.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 8 | COVERED DATE: July 27 - August 2, 2026 |

FOCUS: Refine navigation, visual hierarchy, and theme consistency. - Reworked the top navigation so key document, dashboard, and verification destinations were easier to locate. - Improved page layouts, spacing, controls, and visual feedback across the administrative interface. - Added more consistent theme behavior so core screens presented the same SealGuard identity. TECHNICAL OUTCOME: The prototype became easier to navigate and more suitable for demonstration and evaluation. ISSUE AND RESPONSE: Screen-level styles had diverged; shared navigation and theme rules reduced inconsistency. MANUSCRIPT ALIGNMENT: Design phase mockups, administrative interface, usability, and compatibility objectives. NEXT STEP: Improve verification feedback during longer operations.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 9 | COVERED DATE: August 17 - 23, 2026 |

FOCUS: Make the verification process understandable while the system is working. - Added a loading workspace that displays progress while a submitted PDF is inspected. - Organized verification feedback into visible stages instead of leaving the user with an unresponsive screen. - Prepared the result area for clearer authentic, tampered, and error outcomes. TECHNICAL OUTCOME: Public verification gained better status feedback and a clearer transition to results. ISSUE AND RESPONSE: PDF analysis could appear stalled; staged loading feedback communicated ongoing work. MANUSCRIPT ALIGNMENT: Result Display Interface, public authenticity validation, and usability evaluation. NEXT STEP: Add document organization, version history, previews, and recovery actions.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 10 | COVERED DATE: August 24 - 30, 2026 |

FOCUS: Expand document lifecycle management and prepare repeatable test data. - Added user folders, folder ordering, contract assignment, version history, version-source tracking, and stable base filenames. - Improved PDF previews and encryption-footer layout, then added Trash, restore, permanent deletion, and quality-of-life controls. - Created authentic, tampered, malformed, and edge-case PDF fixtures plus automated checks and database repair migrations. TECHNICAL OUTCOME: SealGuard could organize, revise, preview, recover, and test contracts through a fuller lifecycle. ISSUE AND RESPONSE: Revisions and deletions lacked traceability; version chains and recoverable Trash reduced that risk. MANUSCRIPT ALIGNMENT: Document Management, version control, tamper detection, and alpha unit/integration testing. NEXT STEP: Strengthen mobile use, logs, tutorials, and regression coverage.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 11 | COVERED DATE: August 31 - September 1, 2026 |

FOCUS: Improve responsive use, verification evidence, tutorials, and automated regression checks. - Added responsive navigation and mobile-safe preview behavior across the main templates. - Expanded secret-safe verification and encryption process logs and retained supporting evidence for tampered results. - Added administrator-managed Help and Tutorials with sanitized content, starter topics, and permission-checked editing. TECHNICAL OUTCOME: Users received clearer guidance and verification evidence on desktop and smaller screens. ISSUE AND RESPONSE: Results and help were fragmented; the loading workspace, detailed log, and tutorial module unified guidance. MANUSCRIPT ALIGNMENT: Compatibility testing, user training, public verification, and deployment documentation. NEXT STEP: Harden navigation, pagination, physical checks, and access control.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 12 | COVERED DATE: September 2 - 3, 2026 |

FOCUS: Harden mobile operation, signed-document verification, authentication, and role permissions. - Replaced the mobile sidebar with top navigation and added scrolling, pagination, inline tutorial icons, and versioned filenames. - Retained tampered-PDF evidence and added signed physical-document manifests, per-page tokens, page-order checks, and manual review. - Logged authentication events, enforced five-attempt temporary lockout, and clarified Superuser, Clerk, and Public permissions. TECHNICAL OUTCOME: The system better protected privileged actions and verified both digital and signed physical workflows. ISSUE AND RESPONSE: Mobile access and role boundaries were inconsistent; responsive and server-side controls closed the gaps. MANUSCRIPT ALIGNMENT: RBAC, brute-force testing, mobile verification, scanning, tamper detection, and audit monitoring. NEXT STEP: Stabilize the suite and complete document-management reporting.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |

# INTEGRATIVE COURSE PROGRESS REPORT

| COURSE: IT CAPSTONE PROJECT 2 | COURSE CODE: IT200-2D | SECTION: CIS444 | SY/TERM: 2026-2027/3T |
| --- | --- | --- | --- |
| TITLE OF RESEARCH PROJECT: A WEB-BASED GOVERNMENT CONTRACTS INFORMATION SYSTEM WITH AUTHENTICITY VERIFICATION USING STEGANOGRAPHY-BASED ENCRYPTION TECHNIQUE |  |  | GROUP CODE: 2025IT007 |

| INTEGRATIVE COURSES |  | THESIS PHASE |  |
| --- | --- | --- | --- |
| ☐ THESIS | ☐ PLANT DESIGN | ☐ PROPOSAL DEFENSE | ☐ FINAL DEFENSE |
| CAPSTONE PROJECT | ☐ BUSINESS PLAN | ☒ DATA GATHERING |  |
| ☐ FEASIBILITY STUDY |  |  |  |

| Name of Students (SURNAME, GIVEN NAME MI.) | Student No. | Program of Study | Signature |
| --- | --- | --- | --- |
| De Leon, Griffin D. | 2022154126 | BSIT |  |

| DESCRIPTION OF WORK DONE FOR THE TIME PERIOD (Use back page or additional sheets if necessary) |  |
| --- | --- |
| WEEK #: 13 | COVERED DATE: September 4 - 5, 2026 |

FOCUS: Stabilize automated tests and complete document-selection and bulk lifecycle actions. - Fixed regressions and expanded authentication, authorization, cryptographic, physical-verification, and document tests. - Added duplicate-aware upload selection, audited view/download behavior, checkbox selection, select-all, and permission-checked bulk Trash actions. - Added bulk permanent deletion, report filters, pagination persistence, CSV export checks, and document-management test reporting. TECHNICAL OUTCOME: The automated test report records 12 of 12 document-management methods and 73 of 73 contracts tests passing. ISSUE AND RESPONSE: Selection and reporting paths were under-tested; explicit DOC-01 to DOC-12 matrices made results repeatable. MANUSCRIPT ALIGNMENT: Alpha unit, integration, reliability, cybersecurity, compatibility, and deployment-readiness testing. NEXT STEP: Proceed to manual browser/mobile checks and formal user acceptance testing.

| To be filled up by adviser. |  |  |
| --- | --- | --- |
| Ready for Oral Defense | Endorsed by: | Preferred Schedule: |

| ATTESTED BY | NOTED BY |
| --- | --- |
| Adomar L. Ilao ADVISER Signature over printed name / Date | Khristin G. Kikuchi COURSE COORDINATOR Signature over printed name / Date |